GREEN FLAG AWARD

MVP Implementation Reference & Delivery Playbook

Version 1.0

Repo-facing implementation guide for full-stack build, coding agents, and review agents

| Field | Value |
| --- | --- |
| Document status | Implementation reference and delivery playbook |
| Prepared for | Green Flag Award full-stack implementation |
| Primary audience | Full-stack developer, backend/frontend developers, QA, AI coding agents, reviewer agents |
| Source baseline | GFA PRD v1.1; GFA Integrated Architecture; final architecture decisions v1.0; final backend blueprint; requirements spec variants; Figma/UI readiness report; SF-1 Greenfield Software Factory Playbook |
| Date | 1 May 2026 |
| Classification | Confidential - internal project use |

## Purpose

This document is the implementation operating manual for building the Green Flag Award MVP. It translates the architecture decisions into practical coding rules, build slices, DTO/read-model expectations, review workflows, and stop rules. It is the document to use inside the repo when asking coding agents or reviewer agents to build, test, or audit the system.

## Relationship to the architecture decision document

The System Architecture & Final Engineering Decisions document defines the final system architecture and decisions for technical lead review. This document explains how to implement those decisions from Slice 0 through release.

# Contents

1. How to Use This Document

2. Source-of-Truth Hierarchy

3. MVP Scope and Non-Scope

4. Implementation Stack and Runtime Assumptions

5. Core Implementation Rules

6. Repo and Module Structure

7. Domain Model and Ownership Rules

8. Database and Migration Plan

9. State Machines and Status Ownership

10. API, DTO, and Read-Model Contract Rules

11. RBAC, Scope, and Mystery Redaction

12. UI Readiness and Frontend Wiring Strategy

13. Domain Implementation Reference

14. Build Slices and Done Criteria

15. Testing and Acceptance Strategy

16. Agent Builder/Reviewer Workflow

17. Stop Rules

18. Current System State and Slice Ledger

19. Release Checklist

20. External Dependencies

Appendix A. AGENTS.md Template

Appendix B. Canonical Enums

Appendix C. Example DTO Fixtures

# 1. How to Use This Document

Use this document as the day-to-day implementation reference. The goal is to keep coding work scoped, auditable, and aligned with the GFA source documents while still allowing the frontend and backend to move in parallel.

| Use case | How to use this document |
| --- | --- |
| Starting a slice | Read Sections 2-5, then the relevant domain section and Slice definition in Section 14. |
| Asking Codex/agent to build | Paste the slice plus the Builder Prompt rules in Section 16. |
| Reviewing a diff | Use the Reviewer checklist in Section 16 plus stop rules in Section 17. |
| Design/frontend uncertainty | Use Section 12. Frontend wiring follows screen readiness; backend follows domain order. |
| Unclear business rule | Do not invent. Check source docs, then mark as Open/ADR or configurable seed data. |

## Working principle

Build the backend in dependency/domain order. Wire the frontend in screen-readiness order. The applicant module is the first frontend integration target because its screens are the most complete; admin and judge screens can begin with contract-backed shells and read models while lower-fidelity flows mature.

# 2. Source-of-Truth Hierarchy

| Rank | Source | Implementation role |
| --- | --- | --- |
| 1 | GFA PRD v1.1 | Product intent, user roles, non-functional requirements, client-facing scope, sign-off framing. |
| 2 | GFA Integrated Architecture | AWS/platform direction, EventBridge/SQS pattern, Cognito, W3W/ONS/OS, dual-window and allocation architecture. |
| 3 | Requirements Spec variants | Granular functional acceptance rules, open items, NFR details, edge cases. |
| 4 | System Architecture & Final Engineering Decisions v1.0 | Resolved architecture baseline and final decisions. |
| 5 | This Implementation Reference | How to build, sequence, test, and review the MVP. |
| 6 | Figma/UI readiness report | Screen structure, fields, tables, status labels, DTO/read-model hints. UI never overrides business rules. |

## Conflict rules

PRD or requirements beat UI for business rules.

Architecture decisions beat ad hoc implementation shortcuts.

Figma can define layout/read-model shape, but not permissions, state transitions, or Mystery visibility.

Missing official scoring, fee/VAT, Business Central, SMS, public map, or provider details must be configurable external inputs, not hardcoded values.

# 3. MVP Scope and Non-Scope

| Area | MVP implementation decision |
| --- | --- |
| Operational award track | Standard Green Flag Award only. Community, Heritage, and Group remain draft/blocked configuration categories until official criteria/processes are supplied. |
| Applicant | Registration, eligibility, duplicate warning, verification, park profile, application autosave, documents, submission, invoices, results/certificates, renewal reminders. |
| Admin/Super Admin | Registration review, cycle/category config, allocation, work queues, payment oversight, result confirmation/release, templates, archive, audit visibility. |
| Judge/Assessor | Profile/preferences/capacity, allocation accept/decline, assigned park detail, visit workflow, mobile/offline assessment capture, evidence, submission, lightweight expenses. |
| Mystery Shop | Server-side suppression of applicant-facing metadata, notifications, visits, judge identity, assignment status, documents, and search/export leakage until permitted publication. |
| Payments | Invoice creation, portal invoice, PO/no-PO, manual mark-paid, overdue block, Super Admin override. Stripe/BC automation remains adapter-backed. |
| Public map | Result publication emits and retries public_map_update_events and must have a working path to update the public winner/map dataset within the release SLA. |

# 4. Implementation Stack and Runtime Assumptions

| Layer | Decision / assumption |
| --- | --- |
| Application | Next.js application with frontend routes and backend/API route handlers or server actions as selected by the implementation team. |
| Database | PostgreSQL/RDS with PostGIS for domain data, geospatial data, workflow state, audit references, and internal profiles. |
| Identity | Amazon Cognito is the managed identity provider for applicant, judge, admin, and Super Admin login/MFA. PostgreSQL stores internal profiles, role assignments, scopes, permissions, and audit references keyed to Cognito identities. |
| Documents | S3 private buckets with signed URLs, chunked uploads, virus scanning/quarantine path, content hashes, and retention classes. |
| Events/jobs | EventBridge/SQS/Lambda/worker processes. Implementation can start with local/in-process abstractions if the adapter boundary is preserved. |
| Email/SMS | SES for email; SMS modeled as adapter-backed notification channel. |
| Search/cache | Redis for caches/locks/rate limits; OpenSearch only where needed for public/admin search at scale. |
| Internationalisation | No hardcoded UK address/date/geography assumptions. Externalise user-facing strings and config where practical. Welsh/international support is architecture-ready, not necessarily content-complete for MVP. |

## Cognito/PostgreSQL split

Cognito owns external identity, login/MFA provider behavior, and identity subject IDs.

PostgreSQL owns application-domain user profile data, role assignment, scopes, permissions, audit references, and links to organisations/parks/judge profiles.

Do not store user passwords in PostgreSQL.

For MVP, admin and Super Admin MFA use Cognito email OTP via SES. Judge/applicant MFA remain optional/future unless KBT requires them.

# 5. Core Implementation Rules

R-001 Episode-first domain: assessment_episodes is the operational lifecycle root. All allocation, visit, assessment, decision, publication, certificate, result artifact, public map update, and Mystery secrecy attach to an episode.

R-002 Application status is narrow: applications.status owns only the applicant package lifecycle: draft, progress, submitted, locked/withdrawn/archived. It must not own payment, allocation, assessment, decision, publication, or Mystery state.

R-003 Server-side redaction: Mystery visibility is enforced in backend read models, serializers, notification filters, document access, exports, messages, search, and status mapping.

R-004 Typed workflow state: Lifecycle-critical fields use typed columns/enums. JSON/JSONB is allowed for flexible form answers, provider payloads, rule config, template merge data, and audit snapshots.

R-005 Audit every change: Every data-changing command emits audit_events. High-risk overrides also emit admin_override_events or typed event rows with reason.

R-006 Configuration over invented content: Official criteria, bands, fees, VAT, templates, provider mappings, and country/operator rules are seed/config data. Do not hardcode mutable official content.

R-007 Build by slice: Each slice must be reviewable, testable, and scoped. Avoid broad rewrites or speculative future features.

R-008 Frontend follows readiness: Applicant screens wire first. Admin/judge low-fi screens can define DTO/read-model contracts, but not business rules.

# 6. Repo and Module Structure

Use the exact framework conventions of the chosen Next.js setup, but keep domain boundaries visible. A monorepo is acceptable; bounded contexts should remain clear even if deployed as one app/API.

## Recommended top-level structure

/.github/workflows/ - CI checks and deployment workflows

/docs/source/ - permanent client/PM/technical lead source docs

/docs/implementation/ - architecture decisions, this playbook, API fixtures, ERD notes

/src/app/ - Next.js routes/pages/layouts/API route entrypoints if App Router is used

/src/modules/ - bounded context modules and services

/src/shared/ - errors, auth guards, validation, event bus adapter, audit helper, config

/src/db/ - schema/migrations/seeds/query helpers

/src/tests/ - integration/e2e/domain tests, fixtures, redaction tests

/scripts/ - seed/import/export/dev utility scripts

/AGENTS.md - short mandatory agent rules

## Module map

| Module | Responsibilities |
| --- | --- |
| auth_identity | Cognito identity mapping, session validation, role resolution, profile lookup, auth guards. |
| users_roles | Internal users, role_assignments, scopes, permissions, user management. |
| organisations_parks | Organisations, parks, contacts, locations, W3W/ONS/OS enrichment. |
| registration | Eligibility, duplicate checks, verification, admin approval/rejection. |
| awards_cycles | Tracks/categories, cycles, windows, country/operator rules. |
| episodes_applications | Episode lifecycle, application sections, autosave, submission, feedback responses. |
| documents_storage | Uploads, file assets, management plan versions, supporting docs, signed URLs. |
| finance | Fee schedules, invoices, invoice lines, payment events, manual mark-paid, blocks, overrides. |
| judges_allocation | Judge profiles, preferences, capacity, COI, candidates, assignments, releases, acceptance. |
| visits_assessments | Visit scheduling, assessment templates, score entries, evidence, offline sync. |
| results_publication | Decision results, thresholds, batches, artifacts, certificates, map events. |
| notifications_messaging | Templates, notification events, SMS/email/in-app, message threads and attachments. |
| audit_jobs_exports | Audit events, override events, scheduled jobs, job runs, exports and redaction profiles. |

# 7. Domain Model and Ownership Rules

## Core relationship shape

Organisation -> Park -> AssessmentEpisode -> Application / Assignment / SiteVisit / Assessment / DecisionResult / ResultArtifact / Certificate / PublicMapUpdateEvent

| Entity | Owns | Must not own |
| --- | --- | --- |
| parks | Long-term site master record, organisation relationship, stable location, derived public award cache. | Annual application state, assessment outcome, raw scores, payment state. |
| assessment_episodes | Operational lifecycle for a park/category/cycle/type assessment instance. | Applicant form completion details or raw score-entry lifecycle. |
| applications | Applicant package lifecycle: draft, progress, submitted, locked/withdrawn/archived. | Allocation, visit, assessment, payment, decision, publication, Mystery secrecy. |
| assignments | Allocation container and release/acceptance aggregate. | Application submission or result publication. |
| assignment_participants | Judge role, acceptance, COI acknowledgement, replacement state. | Permanent judge status or global role. |
| assessments | Judge evaluation draft/submission lifecycle and internal totals. | Admin final decision or applicant-visible result. |
| decision_results | Confirmed outcome, thresholds, publication status, applicant band, public map impact. | Park master lifecycle. |
| invoices/payment_events | Financial status and event history. | Eligibility, application completion, or result outcome. |

## Active episode uniqueness

Enforce one active operational episode per park_id + award_cycle_id + award_category_id + episode_type. Cancelled, voided, superseded, or archived episodes may remain historically recorded. If future requirements need multiple active same-type episodes in one cycle, add episode_sequence through migration rather than weakening the MVP model.

# 8. Database and Migration Plan

## Migration policy

Schema changes must be explicit migrations. No silent schema drift through ad hoc sync.

Use typed enum/check constraints for lifecycle-critical values where practical.

Use partial uniqueness for active episode constraints and active role assignments where needed.

Prefer soft delete/archive/void/superseded states for business records. Hard delete only for unverified registration purge and legal retention deletion/anonymisation flows.

Every mutable workflow table should have created_at, updated_at, and version/optimistic-lock token where concurrent edits are likely.

Event/audit/payment/job/log tables are append-only or correction-by-new-event.

## Schema groups

| Group | Tables / concepts |
| --- | --- |
| Identity | users, role_assignments, identity_links, sessions/session_refs if needed, audit_events. |
| Registration/Park | registration_requests, eligibility_checks, duplicate_park_checks, organisations, parks, park_locations, park_contacts. |
| Award/Episode | award_tracks, award_categories, award_cycles, cycle_windows, cycle_country_rules, country_rule_versions, assessment_episodes. |
| Application/Documents | applications, application_sections, application_field_values, application_feedback_responses, management_plan_versions, application_documents, file_assets, chunked_upload_sessions. |
| Finance | fee_schedules, fee_schedule_lines, invoices, invoice_lines, payment_events, payment_overrides. |
| Judge/Allocation | judge_profiles, judge_preferences, judge_capacity_windows, conflict_of_interest_records, assignments, assignment_participants, assignment_release_batches. |
| Assessment/Results | site_visits, assessment_templates, criteria, subcriteria, score_band_definitions, assessments, score_entries, evidence_assets, offline_sync_sessions/items, decision_results, thresholds, artifacts, certificates, map_events. |
| Comms/Ops | notification_templates, notification_events, message_threads, messages, message_attachments, system_jobs, job_runs, admin_tasks, data_exports. |

# 9. State Machines and Status Ownership

Do not duplicate lifecycle state across tables unless the target is explicitly derived/cache and its source of truth is documented.

| State machine | Core states |
| --- | --- |
| registration_status | STARTED, ELIGIBILITY_FAILED, PENDING_VERIFICATION, VERIFIED_PENDING_REVIEW, APPROVED, REJECTED, PURGED |
| application_status | DRAFT, IN_PROGRESS, READY_TO_SUBMIT, SUBMITTED, SUBMITTED_WITH_MISSING_PLAN, LOCKED_FOR_ALLOCATION, WITHDRAWN, ARCHIVED |
| episode_status | APPLICATION_DRAFT, APPLICATION_SUBMITTED, PAYMENT_PENDING, PAYMENT_OVERDUE_BLOCKED, READY_FOR_ALLOCATION, ALLOCATED_HELD, ALLOCATED_RELEASED, ASSESSMENT_IN_PROGRESS, ASSESSMENT_SUBMITTED, DECISION_PENDING, RESULT_CONFIRMED_HELD, PUBLISHED, WITHDRAWN, CANCELLED, ARCHIVED |
| assignment_status | DRAFT, PARTICIPANTS_ADDED, HELD, RELEASED, PARTIALLY_ACCEPTED, ACCEPTED, DECLINED, REASSIGNMENT_REQUIRED, COMPLETED, CANCELLED |
| assessment_status | NOT_STARTED, DRAFT, OFFLINE_DRAFT, SYNC_PENDING, SYNC_CONFLICT, READY_TO_SUBMIT, SUBMITTED, RETURNED_FOR_CHANGES, ACCEPTED_BY_ADMIN, ARCHIVED |
| result_status | DRAFT, THRESHOLD_ACK_REQUIRED, CONFIRMED_HELD, CONFIRMED_PUBLISH_IMMEDIATELY, PUBLISHED, REVOKED, ERROR |
| payment_status | NOT_REQUIRED, PENDING_PO, PENDING_CARD, PENDING_MANUAL_CONFIRMATION, CONFIRMED, OVERDUE, BLOCKED, OVERRIDDEN, REFUNDED, FAILED |

## Transition implementation rules

Every state-changing command validates current state, actor permission, entity scope, and idempotency key where repeated submission is possible.

Every state-changing command writes audit_events and emits a domain event if another context/job must react.

Commands must return stable error codes for frontend handling: unauthorized, forbidden, invalid_state, validation_failed, redaction_blocked, dependency_missing, conflict, idempotency_conflict.

# 10. API, DTO, and Read-Model Contract Rules

## Contract-first rule

Frontend can build against mocked DTOs while backend implements real commands and queries. DTOs must expose display-friendly fields without leaking raw internal states or Mystery metadata.

## Command families

| Family | Representative commands |
| --- | --- |
| Auth/session | Validate Cognito token, resolve session/user/roles, logout/invalidate session metadata. |
| Registration | Create registration, verify email, approve/reject, acknowledge duplicate. |
| Parks/location | Update park/location, W3W validation, OS suggestion confirm, ONS enrichment override. |
| Applications | Create application/episode, autosave section, upload plan/doc, submit, closed-window override. |
| Finance | Generate invoice, mark paid, record payment event, apply/revoke payment override. |
| Allocation | Create assignment, fetch candidates, add participants, release, accept/decline, reassign. |
| Assessment | Save draft, sync offline items, upload evidence, submit assessment. |
| Results | Acknowledge threshold, confirm result, publish Full batch, publish Mystery result. |
| Comms | Edit templates, enqueue/send notification, create/reply message thread. |

## Read-model priorities

| Read model | Purpose |
| --- | --- |
| GET /applicant/dashboard | Applicant cards, status badges, progress %, invoice/result summary, allowed actions, redacted Mystery projection. |
| GET /applications/{id} | Grouped application sections, documents, status, submission events, permitted actions. |
| GET /applicant/results | Published outcome/band/status only plus approved artifacts. No raw subcriteria. |
| GET /judge/dashboard | Allocations, visits, assessment state, sync state, pending actions. |
| GET /judge/episodes/{id}/park-details | Assigned park/application context, management plan, W3W link, prior feedback response, redacted as appropriate. |
| GET /admin/registrations | Review queue with eligibility/duplicate flags and approve/reject actions. |
| GET /admin/coverage-map | Allocation map pins/clusters/workload overlays. Map interaction can mature later. |
| GET /admin/results | Scores/totals, thresholds, publication status, evidence indicators. |

# 11. RBAC, Scope, and Mystery Redaction

## Authorization rule

Every API command/query must resolve authenticated Cognito identity, internal user profile, active role assignments, scope, entity ownership, episode type, and redaction profile before returning data or executing a transition.

| Role | Scope | Implementation notes |
| --- | --- | --- |
| Park Manager | Park/organisation-scoped | Own/scoped applications, documents, invoices, published results. Mystery redaction applies. |
| Organisation Admin | Organisation-scoped | Can view/manage multiple parks/applications in organisation. |
| Judge/Assessor | Assignment-scoped | Assigned released episodes only; access revoked on replacement/reassignment. |
| KBT/Country Admin | Country/operator/programme | Operational queues, allocation, results, payments, templates within scope. |
| Super Admin | Global | Configuration, overrides, audit exports, sensitive settings. |
| Read-Only Viewer | Configured reporting scope | Dashboards/reports only; no mutation. |
| System | Service-scoped | Scheduled jobs and event workers; writes attributable to system context. |

## Redaction checklist for every applicant/org-facing endpoint

Hide episode_type if it would reveal Mystery.

Hide assignment state, judge count, assessor name, visit date/time, assessment timestamps, and suppressed notification logs.

Hide judge prep docs, evidence, raw scores, and sensitive filenames/metadata.

Do not create applicant/judge Mystery message threads.

Ensure search/export counts and filters do not leak hidden Mystery data.

Return generic APPLICATION_UNDER_REVIEW before permitted Mystery publication.

# 12. UI Readiness and Frontend Wiring Strategy

The UI readiness report confirms that applicant screens are the strongest implementation target. Assessor and Super Admin screens are sufficiently useful for contracts/read models, even where modals, maps, or scoring entry states need refinement. Auth/registration screens are missing, but requirements are sufficient for backend contracts.

| Module group | Readiness | Implementation strategy |
| --- | --- | --- |
| Applicant | High | Wire shell, dashboard, wizard, detail, messages, resources, results, site visits first. Use mocked DTOs until backend endpoints are ready. |
| Assessor | High/partial | Wire dashboard, schedule, evaluation list/history, package view. Build scoring/offline APIs contract-first while UX matures. |
| Super Admin | High/partial | Wire tables/dashboards/allocation/results/archive. Map and modals can start as shells with real contracts. |
| Auth/registration | Missing screens | Build backend flows from requirements; design can catch up. |
| Notifications/templates/audit | Partial/missing | Build contracts and admin shells later after core flows. |

## UI Application row mapping

UI rows labeled Application must map to an applicant-facing projection of assessment_episode + application package + allowed derived status. Do not collapse backend ownership into one applications.status field.

# 13. Domain Implementation Reference

## 13.1 Auth & Identity

Validate Cognito JWTs/tokens, map Cognito subject to internal users, resolve role_assignments/scopes, enforce admin/Super Admin MFA policy, and log security-sensitive events. PostgreSQL stores profiles/roles/scopes/audit references, not passwords.

## 13.2 Registration & Eligibility

Implement registration_request lifecycle, eligibility checks, duplicate warnings/acknowledgement, email verification, admin approval/rejection, day-5 reminder, day-7 purge. Missing auth UI does not block backend implementation.

## 13.3 Parks, Organisations, and Location

Use controlled organisations as canonical. Store W3W + lat/lng, address, postcode, OS Greenspace candidate confirmation, ONS administrative enrichment, and override reasons. Applicant-confirmed values are authoritative.

## 13.4 Awards, Cycles, and Episodes

Seed Standard Green Flag operational category. Create award_cycles/cycle_windows/country_rules. Episode type alternation and dual-window support must operate through assessment_episodes.

## 13.5 Applications and Documents

Implement section-level autosave, progress %, optimistic concurrency, previous-year prefill, feedback response, management plan file/URL, hash/versioning, supporting documents, submit validation, invoice trigger.

## 13.6 Finance

Generate invoice on submission, support PO/no-PO, manual mark-paid, payment_events, payment deadline block, Super Admin override. Stripe/BC automation is adapter-backed and not required for initial MVP core.

## 13.7 Judges and Allocation

Implement judge profiles, preferences, capacity, COI records, candidate filters, hard COI exclusion, soft COI ack, rotation flag, assignment participants, held release, accept/decline, reassignment, Full-only contact reveal.

## 13.8 Visits and Assessments

Implement visit scheduling rules, assessment templates/configurable criteria, score entries, notes, recommendations, evidence assets, voice/photo placeholders, offline sync sessions/items, idempotent draft/sync/submit commands.

## 13.9 Decisions, Results, Certificates, Map

Implement threshold flags, admin acknowledgement, Full confirmed-held batch release, Mystery individual publication, result_artifacts/certificates, public_map_update_events with retry and SLA path.

## 13.10 Notifications, Messaging, Jobs

Implement templates, notification_events, suppression logic, messages/attachments, scheduled jobs, job_runs, renewal reminders, purge/payment/map/certificate jobs.

# 14. Build Slices and Done Criteria

Each slice should become one reviewable PR/change set where possible. Large slices may be split into smaller sub-slices, but do not merge unrelated domains.

| Slice | Name | Scope | Done criteria |
| --- | --- | --- | --- |
| 0 | Repo foundation | Project scaffold, CI commands, lint/typecheck/test/build, env handling, health endpoint, module folders, README. | Project runs locally; health endpoint works; checks pass. |
| 1 | Cognito identity mapping, RBAC, audit base | Internal users, role_assignments, auth guards, audit_events helper, seed roles. | Authenticated user can resolve roles/scopes; audit helper writes immutable event; tests pass. |
| 2 | Organisations, parks, contacts, locations | Organisation/park schema, contacts, park_locations, W3W/ONS/OS placeholders, permissions. | Can create/read/update scoped park/location; audit emitted; no UK-only hardcoding. |
| 3 | Registration backend | Registration requests, eligibility, duplicate checks, verification states, admin approve/reject. | Registration lifecycle test passes incl. eligibility fail, duplicate ack, approve/reject, purge scheduling stub. |
| 4 | Award cycles and episodes | Tracks/categories, cycles, windows, country rules, assessment_episodes, active uniqueness. | Can create Standard cycle/category and episode; Full/Mystery coexistence modeled; active uniqueness tested. |
| 5 | Applicant dashboard/list read model | Applicant dashboard DTO showing episodes/applications/progress/status/allowed actions. | Mock+real DTO fixture works; Mystery projection test added. |
| 6 | Application wizard/autosave | Application sections, field values, section completion, optimistic lock, review projection. | Autosave patches update section; conflict handled; frontend can wire applicant wizard. |
| 7 | Documents and management plan | File assets, upload session abstraction, management_plan_versions, supporting docs, signed download stub. | Plan upload/link versioning and duplicate hash behavior tested; access checks pass. |
| 8 | Submission and invoice shell | Submit validation, application status, episode transition, invoice header/lines, PO/no-PO. | Submit creates invoice/payment state; payment confirmation not required; audit/event emitted. |
| 9 | Payment block and manual mark-paid | Payment events, manual mark paid, overdue block job, Super Admin override. | Unpaid overdue blocks progression; override requires reason; tests pass. |
| 10 | Judge profiles, preferences, COI | Judge profile, status/accreditation fields, availability/capacity, COI records. | Admin can manage judge profile; candidate preconditions available. |
| 11 | Allocation engine contracts | Candidate query, COI exclusion/soft ack, rotation flag, assignment participants. | Hard COI excluded; soft ack required; rotation override reason tested. |
| 12 | Release and acceptance | Held/scheduled release, judge accept/decline, reassignment, Full contact reveal. | One accepted does not reveal; all required accepted reveals Full only; Mystery never reveals. |
| 13 | Assessor dashboard/visits | Judge dashboard, schedule/read models, site visit create/update/complete. | Assessor screens can wire list/schedule; applicant visit redaction tested. |
| 14 | Assessment templates/scoring | Configurable templates, criteria, subcriteria, score entries, draft/save totals. | Scores calculate; official text/bands remain seed/config placeholders. |
| 15 | Offline sync/evidence | Evidence assets, photo/voice/file metadata, sync sessions/items, idempotency/conflict handling. | Offline item replay idempotent; conflict response tested; uploads access checked. |
| 16 | Decisions and thresholds | Decision draft, threshold flags, acknowledgements, admin confirm. | Below-threshold award blocked until ack; applicant raw score hidden. |
| 17 | Result publication/certificates/map | Full batch release, Mystery publish, artifacts/certificates, map update event/adapter. | Full held until batch; Mystery publishes individually; map update path invoked. |
| 18 | Notifications, messaging, renewals | Templates, events, suppression, message threads, renewal reminders. | Mystery notifications suppressed; message access scoped; renewal dedupe tested. |
| 19 | Admin dashboards/exports/hardening | Operational queues, archive/search, data_exports, audit views, performance/security hardening. | Exports audited/redacted; key dashboards wired; regression suite green. |
| 20 | Release readiness | Env vars, deployment checklist, runbook, known limitations, UAT fixture data. | Release pack complete; external dependencies tracked; smoke tests pass. |

## Applicant-first milestone

The first frontend-integrated milestone should aim to complete Slices 0-8 enough to wire the applicant shell, dashboard, application wizard, documents, submit flow, and invoice/status shell. Admin/judge can start as read-only shells from mock/read models while their later domain slices are built.

# 15. Testing and Acceptance Strategy

| Test type | Required coverage |
| --- | --- |
| Unit/domain | Validators, state transition rules, fee/score calculations, redaction helper, audit helper. |
| Integration/API | Command/query success paths, invalid state, RBAC forbidden paths, idempotency, file/doc access, payment block, allocation rules. |
| Redaction tests | Applicant/org Mystery endpoints, messages, visits, docs, search/export, result payloads, raw score restriction. |
| E2E/core journeys | Applicant registration/application/submit; admin approval/allocation; judge assessment; admin result release; applicant result/certificate. |
| Accessibility | WCAG 2.1 AA checks on implemented screens: keyboard, labels, contrast, tap targets, screen reader basics. |
| Performance | API P95 budget, dashboard/read-model query checks, file upload retry, July/public result read strategy. |
| Security | Auth guards, role/scope tests, rate limits, audit trail, export audit, signed URL expiration, no password storage. |

## Per-slice minimum checks

lint

typecheck

unit tests for touched domain

integration tests for changed APIs

redaction/RBAC tests for protected read models

build

manual smoke where UI touched

# 16. Agent Builder/Reviewer Workflow

This section adapts the SF-1 playbook to the GFA repo. Use three steady lanes: Planner/Architect for slice clarification, Builder for implementation, Reviewer for diff-based red-team review. Avoid random one-off chats that do not read this document.

## Builder prompt template

Use this pattern when asking a coding agent to implement a slice:

You are the Builder agent for the Green Flag Award MVP.

Read first:
- AGENTS.md
- /docs/implementation/01_GFA_System_Architecture_Decisions_v1.md
- /docs/implementation/02_GFA_MVP_Implementation_Reference_and_Delivery_Playbook_v1.md

Implement only this slice: [paste slice].

Rules:
1. List files you will touch before changing them.
2. Keep changes scoped to the slice.
3. Do not invent business rules, statuses, fields, fees, bands, or provider behavior.
4. Enforce RBAC, scope, redaction, and audit for every data-changing command/read model.
5. Run lint/typecheck/tests/build.
6. Update the slice ledger/current system state.
7. Stop if schema/API/redaction/payment/scoring/auth assumptions are unclear.

## Reviewer prompt template

Use this pattern for diff review:

You are the Reviewer agent for the Green Flag Award MVP.

Review only the slice changes. Check:
- Contract violations
- Episode-first/domain ownership drift
- RBAC/scope leaks
- Mystery redaction leaks
- Audit omissions
- Invalid state transitions
- Schema/migration problems
- Missing tests or failing checks
- Overbuild beyond slice scope

Return PASS or FAIL. If FAIL, list exact fixes as a tiny follow-up slice.

## Milestone audit

Every 3-5 slices, run a milestone review focused on architecture drift, security/redaction risk, query performance, duplicated patterns, testing gaps, and whether build order should be adjusted.

# 17. Stop Rules

| Stop trigger | Required action |
| --- | --- |
| A business rule is missing or contradictory | Stop. Mark as OPEN/ADR/config dependency; do not invent. |
| A screen conflicts with GFA docs | Stop. Use docs as source of truth; record UI follow-up. |
| Mystery data could leak | Stop. Add redaction rule/test before continuing. |
| Auth provider/session behavior unclear | Stop. Resolve against Cognito + D-015. |
| Schema change outside slice required | Stop. Explain migration and get review. |
| API/DTO contract needs to change | Update contract/fixture first, then stop for review if it affects frontend. |
| Payment/scoring/band/fee/public result depends on unsupplied production data | Keep configurable; do not invent values. |
| Tests/build fail twice | Stop. Paste logs and propose fix options. |
| Agent touches unrelated modules | Stop/revert unrelated changes; split into separate slice. |

# 18. Current System State and Slice Ledger

Keep a living ledger in this document or a repo file such as /docs/implementation/system_state.md. The ledger prevents agents from re-discovering or re-implementing completed slices.

| Field | Template |
| --- | --- |
| Current date |  |
| Current implemented slices |  |
| Current active branch/PR |  |
| How to run locally |  |
| Known issues |  |
| External dependencies currently blocking production activation |  |

| Slice | Status | PR/branch | Notes | Verification |
| --- | --- | --- | --- | --- |
| 0 | Not started |  |  |  |
| 1 | Not started |  |  |  |
| 2 | Not started |  |  |  |
| 3 | Not started |  |  |  |
| 4 | Not started |  |  |  |
| 5 | Not started |  |  |  |
| 6 | Not started |  |  |  |
| 7 | Not started |  |  |  |
| 8 | Not started |  |  |  |
| 9 | Not started |  |  |  |
| 10 | Not started |  |  |  |
| 11 | Not started |  |  |  |
| 12 | Not started |  |  |  |
| 13 | Not started |  |  |  |
| 14 | Not started |  |  |  |
| 15 | Not started |  |  |  |
| 16 | Not started |  |  |  |
| 17 | Not started |  |  |  |
| 18 | Not started |  |  |  |
| 19 | Not started |  |  |  |
| 20 | Not started |  |  |  |

# 19. Release Checklist

All MVP slices required for release marked complete or explicitly deferred with limitation noted.

Production environment variables/secrets documented and loaded through Secrets Manager or deployment config.

Cognito user pools/MFA/email OTP setup validated for admin/Super Admin.

Database migrations applied and rollback/restore procedure tested.

RDS/S3 backups configured and at least one restore test completed.

SES domain, SPF, DKIM, DMARC configured and test emails sent to council-like domains.

Stripe/Business Central/SMS automation status documented; manual/adapter fallback tested.

Public map publication path tested against the chosen dataset/endpoint within release SLA.

Mystery redaction regression suite green.

Audit/export logs verified for sensitive actions and data exports.

Accessibility smoke checks passed on applicant/judge/admin core journeys.

Load/smoke tests completed for announcement/result access path.

Release runbook, known limitations, and rollback instructions created.

# 20. External Dependencies

| Dependency | Implementation handling |
| --- | --- |
| Official Standard scoring criteria/subcriteria/guidance | Build configurable templates/criteria/subcriteria now; production assessment content requires approved seed data. |
| Applicant band labels/ranges | Store raw totals internally; expose only approved outcome/band/status. Publication blocked or fallback only if approved. |
| Production fee/VAT schedule/invoice wording | Build fee schedules/invoices now; production invoice totals require approved values. |
| Business Central contract/credentials | CSV/manual export first; API adapter later. |
| Payment provider keys/webhook sign-off | Manual mark-paid MVP; online card automation feature-flagged. |
| Community/Heritage/Group criteria/processes | Categories remain draft/blocked; no live operational routes. |
| SMS provider credentials | Model events/templates now; activate sending when configured. |
| Public map endpoint/data contract | Map update events and working publication path required; final adapter can change. |
| Production migration export | Build import tooling/fixtures now; real migration waits for export files. |
| Formal KBT sign-off/legal wording | Implement hooks/controls now; do not invent policy approvals or official wording. |

# Appendix A. AGENTS.md Template

Keep AGENTS.md short. It should point agents to the two implementation documents and define non-negotiable rules; it should not become the full playbook.

# AGENTS.md - Green Flag Award MVP

Read first:
- /docs/implementation/01_GFA_System_Architecture_Decisions_v1.md
- /docs/implementation/02_GFA_MVP_Implementation_Reference_and_Delivery_Playbook_v1.md

Rules:
- Do not invent business rules, statuses, fields, fees, bands, or provider behavior.
- Build around assessment_episodes, not a single applications.status.
- applications.status owns only applicant package state.
- Enforce RBAC, scope, and Mystery redaction server-side.
- Every data-changing command emits audit_events.
- Lifecycle-critical fields use typed columns/enums.
- Keep changes scoped to the requested slice.
- Run lint, typecheck, tests, and build before reporting completion.
- Update system_state/slice ledger after each completed slice.
- Stop if schema, API, auth, payment, scoring, or Mystery redaction is unclear.

# Appendix B. Canonical Enums

| Enum | Initial values |
| --- | --- |
| role_type | PARK_MANAGER, ORG_ADMIN, JUDGE, KBT_ADMIN, SUPER_ADMIN, READ_ONLY_VIEWER, FINANCE_ADMIN, SYSTEM |
| role_scope_type | GLOBAL, COUNTRY, ORGANISATION, PARK, AWARD_CYCLE, AWARD_CATEGORY, ASSIGNMENT |
| episode_type | FULL_ASSESSMENT, MYSTERY_SHOP |
| redaction_profile | applicant_full, applicant_mystery, org_admin_full, org_admin_mystery, judge_assigned_full, judge_assigned_mystery, kbt_admin_full_access, super_admin_full_access, public_result, public_certificate_verify |
| document_visibility | APPLICANT_PRIVATE, APPLICANT_AND_ADMIN, ASSIGNED_JUDGES, ADMIN_ONLY, PUBLIC_AFTER_RELEASE, MYSTERY_RESTRICTED |

# Appendix C. Example DTO Fixtures

Applicant dashboard projection rule: return both raw internal states for allowed debugging/admin use where appropriate and safe displayStatus/allowedActions for frontend rendering. Applicant Mystery projections must not expose hidden metadata.

Example GET /applicant/dashboard item:
{
  "applicationId": "app_123",
  "episodeId": "ep_456",
  "parkId": "park_001",
  "parkName": "Victoria Park",
  "cycleYear": 2026,
  "category": "Standard Green Flag Award",
  "displayStatus": "DRAFT",
  "rawApplicationStatus": "IN_PROGRESS",
  "rawEpisodeStatus": "APPLICATION_DRAFT",
  "completionPercent": 62,
  "invoice": null,
  "result": null,
  "allowedActions": ["continue_application", "upload_management_plan"]
}

Example Mystery applicant projection:
{
  "applicationId": null,
  "episodeId": "ep_789",
  "parkId": "park_001",
  "parkName": "Victoria Park",
  "cycleYear": 2026,
  "category": "Standard Green Flag Award",
  "displayStatus": "APPLICATION_UNDER_REVIEW",
  "rawEpisodeStatus": null,
  "episodeType": null,
  "visit": null,
  "judge": null,
  "allowedActions": []
}