GREEN FLAG AWARD SYSTEM

PRODUCT REQUIREMENTS DOCUMENT

Prepared for:

Keep Britain Tidy (KBT)

Prepared by:

OJ Solutions

| Document Version | 1.1 |
| --- | --- |
| Status | Draft — Pending KBT Sign-Off |
| Date | 30 April 2026 |
| Classification | CONFIDENTIAL — KBT and OJ Solutions only |
| Project Manager | Rae (Raemelu Imasiku) — OJ Solutions |
| Technical Lead | Richard — OJ Solutions |
| Target Go-Live | July 2026 |
| Sprint 1 Start | 14 April 2026 |

CONFIDENTIAL — NOT FOR DISTRIBUTION

# Document Control

## Version History

| Version | Date | Author | Summary of Changes |
| --- | --- | --- | --- |
| v1.0 | 31 March 2026 | Rae (Raemelu Imasiku) | Initial draft from requirements gathering session at KBT offices. |
| v1.1 | 8 April 2026 | Rae / Richard | Technical architecture incorporated. What3Words, OS Greenspace, dual application window, and judge allocation engine design added. Open architecture questions included. |

## Important Dates

| Milestone | Date |
| --- | --- |
| First KBT Response Required | 8 April 2026 |
| Sprint 1 Target Start | 14 April 2026 — critical items from KBT needed before this date |
| Target Platform Go-Live | July 2026 |

## Sign-Off

This PRD requires formal sign-off before Sprint 1 build activities commence. Requirements frozen upon sign-off. Changes after this point require a formal Change Request.

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Project Manager (OJ Solutions) | Rae (Raemelu Imasiku) | — | — |
| Managing Director (OJ Solutions) | Jonathan Falade | — | — |
| KBT Product Owner | [TBC — Anthony to confirm] | — | — |
| KBT Sponsor | Anthony [surname TBC] | — | — |

# 1. Executive Summary

## 1.1 Purpose

This Product Requirements Document (PRD) is the single source of truth for the rebuild of the Green Flag Award System for Keep Britain Tidy (KBT). It defines what shall be designed, built, tested, and delivered. Every design decision, every line of code, and every deliverable produced during this engagement is governed by this document.

This is a living document. It will be updated as KBT provides outstanding inputs and as decisions are made through the project lifecycle. All updates after KBT sign-off require a formal Change Request and version increment.

## 1.2 Project Context

The Green Flag Award is an internationally recognised quality award for parks and green spaces. It is administered by KBT under licence from the Ministry of Housing, Communities and Local Government (MHCLG) until 2030. In 2025, over 2,250 UK parks held the Green Flag Award. The programme has also expanded internationally to UAE, Australia, and is continuing to grow.

The existing platform is no longer fit for purpose. It carries significant operational burden — 1,800 invoices generated manually per year, mystery shop tracking in error-prone spreadsheets, a 10MB management plan size limit that forces parks to compress documents and email them separately, no mobile-responsive judge interface, and no MFA security. The current system is constraining KBT's ability to deliver an efficient, scalable programme.

OJ Solutions (trading as Alliance Knights IT Limited) has been commissioned to rebuild the platform end-to-end: a new applicant portal, administrator interface, judge portal with mobile-first offline assessment capability, automated invoicing, and integrations with What3Words, OS Open Greenspace, Stripe, Business Central, and an SMS provider.

## 1.3 Scope Summary

- Full rebuild of the Green Flag Award applicant portal (park registration, application, payments, results, certificates)

- KBT Administrator interface (dashboard, registration review, allocation, cycle management, reporting, email templates, invoicing, batch result release)

- Judge portal and mobile-first offline assessment application

- Automated invoicing and Stripe payment integration

- What3Words and OS Open Greenspace integration for precise park location capture

- Judge allocation engine with COI filtering, rotation rules, and cluster allocation

- Mystery shop suppression engine ensuring full anonymity

- International-ready architecture to support UAE, Australia, and future countries

- WCAG 2.1 AA accessibility compliance throughout

- GDPR-compliant data architecture with full audit logging

## 1.4 Out of Scope (Version 1)

- Council Active Directory / SSO integration (complexity and security barriers — confirmed out of scope with Paul)

- On-premise or government-specific hosting (cloud assumed — confirmation required from Anthony)

- Full payment gateway automation in Phase 1 (Phase 1 payment confirmation is manual admin mark-as-paid; full Stripe automation in Phase 2 — confirmation required)

- Group Award full build — requires deep-dive session before Sprint 2

- Welsh language translation strings (architecture must be ready; content out of scope for v1)

# 2. Stakeholders & User Roles

## 2.1 Stakeholder Register

| Stakeholder | Organisation | Role / Interest | Sign-Off Authority |
| --- | --- | --- | --- |
| Anthony [TBC] | Keep Britain Tidy | Project Sponsor. Contract authority. Charity registration. Escalation point. | Yes — contract and budget |
| Paul [TBC] | Keep Britain Tidy | Programme Lead. Subject matter expert on scoring, allocation rules, award types. | Yes — functional requirements |
| Lorraine [TBC] | Keep Britain Tidy | Operations / Expenses. COI register holder. Finance system liaison. | Partial — operational flows |
| KBT Finance Team | Keep Britain Tidy | Fee schedule, VAT treatment, Business Central integration, Stripe approval. | Yes — payments and finance |
| Jonathan Falade | OJ Solutions | Managing Director. Delivery accountability. Commercial oversight. | Yes — OJ side |
| Rae (Raemelu Imasiku) | OJ Solutions | Project Manager. Requirements author. KBT liaison. | No |
| Richard | OJ Solutions | Technical Lead. Architecture, backend, allocation engine, integrations. | No |
| Oya | OJ Solutions | Lead Designer. UX/UI, Figma wireframes, design system. | No |
| MHCLG | UK Government | Licence holder. Annual reporting recipient. Compliance oversight. | No — indirect |

## 2.2 User Roles & Permission Summary

The system supports nine distinct user roles. Permissions are enforced at the API level — role-based access cannot be bypassed via the UI. The permission matrix is defined in full in the Requirements Specification Section 06.

| Role | Max Users | Key Capabilities |
| --- | --- | --- |
| Super Admin | 2 | All countries. All configuration. System overrides with mandatory reason. Audit log access. Template management. |
| KBT / Country Admin | Unlimited | Day-to-day operations. Registration review. Judge allocation. Results management. Scoped to assigned countries. |
| Organisation Admin | Unlimited | NEW ROLE. Admin at council/managing organisation level. Sees all their parks. Can request new parks be registered. |
| Park Manager | Unlimited | Applies for award. Uploads management plan. Views status. Downloads certificate. Receives notifications. |
| Judge / Assessor | Unlimited | Views allocated sites only. Completes assessment on mobile. Submits expenses. Views feedback history. |
| Primary Judge | Per allocation | Lead judge. Starts scoring form. Coordinates visit date. Contact revealed to park on both accepting. |
| Secondary Judge | Per allocation | Supporting judge. Both must accept before park is notified (Full Assessment only). |
| Read-Only Viewer | Unlimited | View dashboards and reports. No data modification. For KBT leadership and MHCLG reporting contacts. |

# 3. Design Principles

These fifteen principles are non-negotiable constraints. Every design decision and every architectural choice must be validated against them. They are derived directly from requirements-gathering sessions and encode decisions made by Paul (KBT) and Jonathan (OJ Solutions).

## 3.1 User Experience

- Mobile First, Always: Every screen designed at 375px mobile width first. Desktop enhances, never defines. All Figma frames start at 375px. No horizontal scroll on mobile — enforced before every sprint sign-off.

- Design for Low Digital Confidence: Assume the user cannot cut and paste. Minimum 44px tap targets. Error messages state what went wrong AND what to do next. Labels on every field. Tested with non-technical participants every sprint.

- Simple Over Clever: Every primary action completable in 3 taps or clicks on mobile. No hidden menus for core actions. Platform is handed to other countries — if it cannot be explained in 10 minutes, it must be redesigned.

- Show Progress, Always: Users always know where they are, what they have done, and what they need to do next. Multi-step forms have visible progress indicators. Every entity has a visible status — parks and judges must not need to contact KBT to find out their status.

- Context-Sensitive UI: Show only what is relevant. First-time parks see Apply for Award. Mystery-shop parks see nothing that reveals their status. Returning parks see pre-populated forms.

## 3.2 Accessibility

- WCAG 2.1 AA Minimum: Legal requirement under the Equality Act and Public Sector Accessibility Regulations. All colour combinations pass AA contrast ratios. All images have alt text. All forms keyboard-navigable. Automated Axe audit before every sprint demo — zero critical violations permitted.

- Assistive Technology Compatible: All core journeys completable using keyboard only. Compatible with NVDA + Chrome and VoiceOver + Safari. Manual screen reader test before UAT.

## 3.3 International Architecture

- No UK Assumptions Baked In: No hardcoded UK address formats. All geography labels configurable. Distances in miles or km per country setting. All dates stored ISO in the database. International admin operates without UK-specific fields appearing.

- Language-Ready Architecture: All user-facing strings stored separately from code. Welsh language support must be possible without a code change. String externalisation confirmed by Richard before Sprint 1 closes.

## 3.4 Data, Privacy & Security

- Minimum Necessary Data Only: Every form field has a stated purpose in the Form Field Specifications. No 'just in case' fields. GDPR data minimisation principle enforced from design.

- Personal Data Never Displayed Unnecessarily: Assessor details not shown to parks until both have accepted allocation. Park contact details not public unless chosen. DBS data never in bulk exports.

- The System Enforces Rules: Payment deadlines, window closes, and mystery shop suppression enforced at the API level — not just UI. The wrong action must be impossible, not just discouraged.

- Audit Everything: Every action that changes data is logged: who, when, what changed. Logs are immutable — cannot be edited by anyone including Super Admin.

- Fail Safely and Informatively: When something fails, the user is told: what happened, what to do next, whether data was saved. No silent failures. No data loss on network drop. Judges completing assessments on poor signal cannot lose work.

# 4. Functional Requirements

All requirements use the MoSCoW prioritisation framework: M = Must Have, S = Should Have, C = Could Have, W = Won't Have (this version). Requirements marked M are mandatory for go-live. Every requirement has a unique ID referenced in design, build, and test.

## 4.1 Park Registration

| REQ-ID | Priority | Role | Requirement | Acceptance Criteria |
| --- | --- | --- | --- | --- |
| REQ-REG-001 | M | Park Manager | Allow online registration with built-in eligibility validation (publicly accessible, free to enter, minimum size). Form stops with specific reason if any criterion fails. | Eligibility check on submission. Form stops with specific reason on failure. PENDING_VERIFICATION account created. Confirmation email within 60 seconds. KBT admin notified. |
| REQ-REG-002 | M | System | Send email verification link on registration. Account must not progress to admin review until verified. Unverified accounts purged after 7 days with day-5 reminder. | Email sent within 60 seconds. Click sets email_verified=true. Day-5 reminder sent. Purge at exactly 7 days. Re-registration allowed after purge. |
| REQ-REG-003 | M | System | Check park name and address for duplicates on registration. Warn user and alert admin if a match exists. Does not block — requires acknowledgement. | Name check on submit. Address check on postcode entry. Warning shown requiring acknowledgement. Admin alert sent. |
| REQ-REG-004 | M | KBT Admin | Present admin with a structured registration review queue. Approve or reject with reason. All actions generate automated emails to the park. | Approved: account ACTIVE, welcome email sent. Rejected: rejection email with specific reason. Both create audit log entries. |
| REQ-REG-005 | M | System | Auto-fill address fields when valid UK postcode entered. Manual entry fallback for international applicants. | Valid postcode auto-fills address, town, county. Invalid postcode shows clear error. Manual fallback available. International formats accepted. |
| REQ-REG-006 | M | System | Integrate What3Words for park entrance location. Store both W3W address and lat/lng. Display W3W deeplink to judges for navigation. | W3W widget on location step. W3W or pin sets both fields. Judge sees https://w3w.co/[address] as clickable link. Both stored in DB. |
| REQ-REG-007 | S | System | When applicant drops a location pin, run spatial query against OS Open Greenspace data to suggest park name and size. Applicant must confirm — never auto-populate without confirmation. | Pin drop triggers spatial query within 200m. Top 3 matches shown. Applicant selects or dismisses. Confirmed size populates field. International/NI parks: manual entry only. |
| REQ-REG-008 | M | System | Auto-populate local authority name, region, country, and parliamentary constituency from dropped pin location using ONS API. | Pin drop triggers ONS API call. LA name, region, country, constituency populated. Fields editable if incorrect. Audit note if manually overridden. |

## 4.2 Application Form

| REQ-ID | Priority | Role | Requirement | Acceptance Criteria |
| --- | --- | --- | --- | --- |
| REQ-APP-001 | M | Park Manager | Save application progress after every field change. Application submittable with or without management plan. Management plan uploadable after submission until judge is allocated. | Each field saved on change. Partial application shown as DRAFT. Park can return and continue. Management plan uploadable post-submission until allocation. |
| REQ-APP-002 | M | Park Manager | Support management plan upload as direct file (PDF/Word/PPT, up to 50MB via chunked upload) AND as URL link (Google Drive, SharePoint, OneDrive). Both options on the same form. | File: PDF/DOCX/PPTX accepted. Files over 5MB use chunked upload with progress bar. Files over 50MB show URL option automatically. URL accessibility checked on submission. |
| REQ-APP-003 | M | System | When management plan is re-uploaded, check file content hash (not filename) to determine if genuinely changed. Warn if identical. Confirm replacement if different. Archive previous version. | SHA-256 hash computed on upload. Compared to stored hash. Identical: warning shown. Different: silent replacement, previous archived. Version history accessible to admin. |
| REQ-APP-004 | M | System | Enforce application window dates at API level. Submissions rejected by server after close date regardless of UI. Super Admin override with mandatory reason creates audit log entry. | Server checks cycle dates before accepting submission. Out-of-window: clear error with next window date. Super Admin override: mandatory reason, audit log. |
| REQ-APP-005 | M | System | Pre-populate application form for returning parks with previous year's data. All fields editable. Only payment section is cleared on annual reset. | Returning park sees previous data pre-filled. All fields editable. Previous management plan shown as reference. Payment section blank. |
| REQ-APP-006 | M | System | Show live progress indicator on park dashboard and application form. Admin views in-progress applications with completion percentage without impersonating the park. | Progress bar on dashboard and form. Admin dashboard shows in-progress with %. Admin views from admin panel — no impersonation. |
| REQ-APP-007 | M | Park Manager | Provide a structured page for parks to respond to previous year's judge feedback. Response visible to judges in subsequent years. Typed directly into the system — not a document upload. | Dedicated page in application form. Previous year's feedback displayed. Park types response. Response visible to judges in their site preparation view. |

## 4.3 Assessment Cycle Management

| REQ-ID | Priority | Role | Requirement | Acceptance Criteria |
| --- | --- | --- | --- | --- |
| REQ-CYC-001 | M | System | Automatically determine assessment type for each returning park per cycle year: Full to Mystery, Mystery to Full. New sites and failed sites always receive Full. Configurable per country. | cycle_type set on application submission. Full last year: MYSTERY set. Mystery last year: FULL set. New/failed: FULL set. Country-level alternation rules configurable by Super Admin. |
| REQ-CYC-002 | M | System | Suppress ALL park-facing notifications when a park is in a mystery shop year. Park sees only APPLICATION_UNDER_REVIEW throughout. No assessor name, visit date, or assessment type revealed at any point. | Suppression flag set when cycle_type=MYSTERY. All park assignment notifications blocked at server. Park sees APPLICATION_UNDER_REVIEW only. Admin can see suppressed notification log. |
| REQ-CYC-003 | M | System | Support two active award cycle windows simultaneously. Prior year mystery shop carryover and current year full assessment can coexist. Each park has at most one episode per type per cycle year. | Data model supports two active cycles. Mystery shop episode from 2025 and Full Assessment from 2026 coexist for same park. Park dashboard shows both with distinct status badges. |

## 4.4 Judge Allocation

| REQ-ID | Priority | Role | Requirement | Acceptance Criteria |
| --- | --- | --- | --- | --- |
| REQ-ALO-001 | M | System | Auto-suggest judge count per assessment: 2 judges for new sites, >25 hectares, heritage, and failed sites. 1 judge for passed sites under 25 hectares. Option for 3rd judge for training. Admin can override with reason. | requires_second_judge calculated from park size and history. Suggested count shown on allocation screen. Admin override with mandatory reason. Override logged. |
| REQ-ALO-002 | M | System | Filter judge candidates to exclude hard COI judges before showing allocation options. Soft COI judges shown with visible flag requiring admin acknowledgement. | Hard COI judges do not appear in list. Soft COI judges appear with amber flag and reason. Admin must acknowledge flag to proceed. Both logged. |
| REQ-ALO-003 | M | System | Apply 2-year rotation rule: judge who assessed same park in previous Full Assessment year is deprioritised. Override allowed in rural areas with mandatory reason. | Rotation flag shown on deprioritised candidates. Shown at bottom of list. Override with mandatory reason. Override logged. |
| REQ-ALO-004 | M | System | Display map view on judge allocation screen showing all parks in selected area with allocation status. Admin identifies geographic clusters and assigns nearby parks to same judge. | Map on allocation screen. Parks coloured by status. Clicking park opens allocation panel. Judge's other allocations visible. |
| REQ-ALO-005 | M | System | Hold judge emails in batch. Admin allocates without sending emails. Release on demand or at a scheduled date/time. | Allocation saved without emails. Dashboard shows pending unreleased. Release now or schedule. On release: all batch emails sent simultaneously. |
| REQ-ALO-006 | M | System | When both judges accept a Full Assessment allocation, reveal judge contact details to the park contact and enable in-platform messaging. | Both accepted: park sees judge names and can message. One accepted: no reveal. Mystery shop: never reveal. All communications via platform. |

## 4.5 Scoring & Results

| REQ-ID | Priority | Role | Requirement | Acceptance Criteria |
| --- | --- | --- | --- | --- |
| REQ-SCR-001 | M | System | Calculate scores automatically from sub-criterion inputs. Flag to admin if desk assessment below 15, field below 42, or overall below 66. Admin must acknowledge threshold breach before awarding. | Score calculated on each entry. Running totals visible to judge. Threshold flags shown in red. Admin must confirm acknowledgement to award below threshold. |
| REQ-SCR-002 | M | System | Show applicants band scores only. Individual sub-criterion scores visible to admin and judges only. Band definitions to be confirmed by KBT. | Park portal shows band not raw score. Admin and judge see full raw scores. Band definitions applied consistently. [PENDING KBT INPUT — OI-003] |
| REQ-SCR-003 | M | Judge | Capture scores, notes, and photos for each criterion via mobile app during site visit. Voice notes transcribed automatically. Auto-save after every input. Works offline. | Assessment form loads offline-capable. Photo tagged to criterion. Voice note transcribed within 60 seconds. Auto-save confirmed after every entry. Syncs when connection restored. |
| REQ-SCR-004 | M | System | Hold Full Assessment results until admin triggers batch release on announcement date. Mystery shop results released individually and immediately on admin confirmation. | Full: status=CONFIRMED_HELD until release. Admin sets date/time. At set time: all CONFIRMED_HELD publish. Mystery shop: publishes immediately on confirmation. |
| REQ-SCR-005 | M | System | Automatically update the public map on result release. Parks that pass: pin appears/remains. Parks that fail: pin removed. No manual admin step. | Result publish updates parks.current_status. Map reflects new status within 60 seconds. No admin action needed for map update. |
| REQ-SCR-006 | M | Judge | If a judge scores a criterion below a threshold, the recommendations field for that criterion becomes mandatory before submission. Cannot submit with low score and empty recommendation. | Low score triggers mandatory recommendations field. Submission blocked until completed. Specific message shown. |

## 4.6 Payments & Invoicing

| REQ-ID | Priority | Role | Requirement | Acceptance Criteria |
| --- | --- | --- | --- | --- |
| REQ-PAY-001 | M | System | Generate invoice automatically when application is submitted. Invoice sent by email and available in park portal within 30 seconds. All UK VAT invoice legal requirements met. | Invoice within 30 seconds of submission. Includes: KBT legal name, VAT number, invoice number, fee, VAT, total, due date, payment instructions. Email sent. Available in portal. |
| REQ-PAY-002 | M | System | Block assessment progression if payment not confirmed by configured deadline (end of March). Enforced at system level. Only Super Admin can override with documented reason. | Daily job checks payment vs deadline. Unpaid by deadline: PAYMENT_OVERDUE set, assessment blocked, park notified. Super Admin override: mandatory reason, audit log. |
| REQ-PAY-003 | M | Park Manager | Support PO number entry, online card payment via Stripe, and 'we do not use purchase orders' option. Application submittable with PO pending. | PO field: free text. No-PO checkbox available. Stripe card payment present. Can submit without payment confirmed. Both routes logged. |

## 4.7 Judge Portal

| REQ-ID | Priority | Role | Requirement | Acceptance Criteria |
| --- | --- | --- | --- | --- |
| REQ-JDG-001 | M | Judge | Fully mobile-responsive judge portal. Functional on iOS 15+ and Android 11+. All core actions in 3 taps on mobile. | Loads correctly at 375px (iPhone SE). All actions completable without horizontal scroll. Text readable without zoom. Tap targets minimum 44px. |
| REQ-JDG-002 | M | Judge | Submit expense claims per site within portal. Unlocks after feedback report submitted. Visible status to judge. | Expense form available per allocation after feedback submitted. Fields: travel, distance, accommodation, receipts. Submitted to KBT admin. Status visible to judge. |
| REQ-JDG-003 | M | System | Three judge status levels: Untrained, Training, Experienced. System generates admin task when upgrade conditions met. Admin approves. Judge notified. | Upgrade conditions detected by system. Admin task created. One-click approve. Judge notified on upgrade. |

## 4.8 Notifications

| REQ-ID | Priority | Role | Requirement | Acceptance Criteria |
| --- | --- | --- | --- | --- |
| REQ-NOT-001 | M | KBT Admin | All email templates editable by KBT admin in the platform. No developer involvement needed. | Template management screen in admin. All templates listed with trigger event. WYSIWYG editor. Preview function. Changes immediate. |
| REQ-NOT-002 | M | System | Send SMS backup notifications for judge allocation events where email is frequently blocked. Events: new allocation, day-3 reminder, day-7 reminder. | SMS on allocation. Day-3 SMS if not accepted. Day-7 SMS if not accepted. Brief message linking to portal. |
| REQ-NOT-003 | M | System | Automated renewal reminder sequence: 60, 30, 14, and 7 days before certificate expiry. Runs without manual admin action. | Daily job checks expiry dates. Reminder at each milestone. Duplicate-send prevention per certificate. Admin dashboard shows renewal pipeline. |

## 4.9 Security

| REQ-ID | Priority | Role | Requirement | Acceptance Criteria |
| --- | --- | --- | --- | --- |
| REQ-SEC-001 | M | All Users | MFA for all admin accounts. Recommended for parks and judges. Method: email link (no code copying). Device remembered 30 days after successful verification. | Admin/Super Admin: MFA required. Email link within 15 seconds. Link expires after 10 minutes. Device remembered 30 days. Parks/judges: MFA offered as optional. |
| REQ-SEC-002 | M | System | Immutable audit log for every data-changing action. Records: user, role, action, entity, before/after state, timestamp UTC, IP. Cannot be edited or deleted by anyone. | Every data change creates audit entry. Table is append-only. Super Admin can view and export, not modify. Failed logins logged. Bulk exports logged. |

# 5. Non-Functional Requirements

Non-functional requirements define how well the system performs. They are not optional extras. A system that is functionally correct but slow, insecure, or inaccessible is not a delivered system. All NFRs are Must Have unless otherwise stated.

## 5.1 Performance

| NFR-ID | Category | Target Specification | Measurement Method | Priority |
| --- | --- | --- | --- | --- |
| NFR-PER-001 | Performance | Any page must load and display meaningful content within 2 seconds at P95 under 200 concurrent users. | Google Lighthouse score >= 85. Load tested with k6 before go-live. | M |
| NFR-PER-002 | Performance | All API endpoints respond within 500ms at P95 under normal load (up to 500 concurrent users). Bulk operations may take up to 30 seconds but must show progress. | AWS CloudWatch monitoring. P95 measured per endpoint. | M |
| NFR-PER-003 | Performance | Judge mobile app functions fully offline: scoring, photo capture, note entry. Data syncs automatically on reconnection. Zero data loss on connection drop. | Manual test: complete full assessment in flight mode. Reconnect. Verify sync and data integrity. | M |
| NFR-PER-004 | Performance | Files up to 50MB upload with visible progress bar via chunked upload. Failure shows clear retry — data not lost. | Test 50MB PDF on throttled 4G connection. Progress bar visible. Retry confirmed. | M |

## 5.2 Availability

| NFR-ID | Category | Target Specification | Measurement Method | Priority |
| --- | --- | --- | --- | --- |
| NFR-AVL-001 | Availability | 99.5% uptime monthly excluding approved maintenance. During judging season (April-June) and announcement (July): zero unscheduled downtime target. | Monthly uptime report from host. Incidents logged. | M |
| NFR-AVL-002 | Availability | Maintenance windows: 01:00-05:00 UTC weekdays only. 48 hours minimum notice to KBT before any scheduled maintenance. | Schedule agreed before go-live. Status page maintained. | M |
| NFR-AVL-003 | Availability | Database backed up hourly to separate location. File storage backed up daily. 30-day minimum retention. | Backup schedule configured and verified before go-live. Restore test conducted. | M |

## 5.3 Security

| NFR-ID | Category | Target Specification | Measurement Method | Priority |
| --- | --- | --- | --- | --- |
| NFR-SEC-001 | Security | All database data encrypted at rest (AES-256). All file storage encrypted. Keys via AWS KMS. | Infrastructure security review before go-live. Penetration test includes storage. | M |
| NFR-SEC-002 | Security | All data via TLS 1.2 minimum (TLS 1.3 preferred). HTTPS enforced everywhere. HSTS enabled. No HTTP endpoints in production. | SSL Labs A rating before go-live. HSTS verified. | M |
| NFR-SEC-003 | Security | Independent third-party pen test before go-live. All critical and high findings resolved before launch. Medium findings have documented remediation plan. | Pen test report provided. Critical/high = zero before go-live. | M |
| NFR-SEC-004 | Security | Auth endpoints: 5 attempts/min/IP. API endpoints: 100 requests/min/user. Certificate verification: 60/min/IP. | Rate limits verified in load test. 429 response confirmed. | M |
| NFR-SEC-005 | Security | Sessions expire after: 15 min (Super Admin), 30 min (KBT Admin), 60 min (Parks, Judges). Tokens invalidated on logout. | Session expiry tested per role. Token invalidation on logout verified. | M |

## 5.4 Accessibility

| NFR-ID | Category | Target Specification | Measurement Method | Priority |
| --- | --- | --- | --- | --- |
| NFR-ACC-001 | Accessibility | Full platform meets WCAG 2.1 Level AA. Colour contrast >= 4.5:1 (normal text), >= 3:1 (large text). All images have alt text. All forms keyboard-navigable. | Automated Axe audit on every screen before sprint sign-off. Manual keyboard test. Screen reader test (NVDA + Chrome, VoiceOver + Safari). | M |
| NFR-ACC-002 | Accessibility | All interactive elements on mobile: minimum 44x44px touch target. No interactive elements within 8px of another. | Touch target audit via Chrome DevTools mobile emulation. | M |

## 5.5 Browser & Device Support

| NFR-ID | Category | Target Specification | Measurement Method | Priority |
| --- | --- | --- | --- | --- |
| NFR-BRW-001 | Browser | Works correctly on Chrome, Safari, Firefox, Edge — last 2 major versions each. Internet Explorer: not supported. | Cross-browser test suite before go-live. All core journeys on each browser. | M |
| NFR-BRW-002 | Browser | Judge mobile app: iOS 15 and above. Android 11 and above. Works on devices with as little as 2GB RAM. | Tested on iPhone SE (iOS 15), Samsung Galaxy A32 (Android 11), Pixel 6 (Android 13). | M |
| NFR-BRW-003 | Browser | Fully functional at 375px (mobile), 768px (tablet), 1024px (small desktop), 1440px (standard desktop). | Responsive test at each breakpoint. No horizontal scrolling at 375px. | M |

## 5.6 Scalability

| NFR-ID | Category | Target Specification | Measurement Method | Priority |
| --- | --- | --- | --- | --- |
| NFR-SCL-001 | Scalability | 500 concurrent users without degradation. July announcement: up to 2,000 parks accessing simultaneously without service degradation. | Load test: 500 concurrent for 30 minutes. Announcement day simulation: 2,000 concurrent. | M |

## 5.7 Email Deliverability

| NFR-ID | Category | Target Specification | Measurement Method | Priority |
| --- | --- | --- | --- | --- |
| NFR-EML-001 | Email | All emails pass SPF, DKIM, and DMARC authentication checks. Sending domain correctly configured to pass council spam filters. | MXToolbox check before go-live. Test to council email address (e.g. @manchester.gov.uk). | M |

## 5.8 Data Retention

| NFR-ID | Category | Target Specification | Measurement Method | Priority |
| --- | --- | --- | --- | --- |
| NFR-RET-001 | Retention | Assessment records (scores, feedback, photos, plans) retained 7 years minimum. Certificates retained permanently. | Retention schedule implemented. GDPR-compliant deletion for personal data outside period. | M |
| NFR-RET-002 | Retention | Personal data deleted within 30 days of account closure. Exception: financial records (7 years), audit log (5 years). | Deletion process documented and tested. Data subject request process documented. | M |

# 6. Award Type Specifications

The platform must support four award tracks. Each has different application forms, assessment forms, scoring models, judge requirements, and pricing. Track differences are enforced at the system level — a park cannot access the wrong assessment form.

## 6.1 Green Flag Award (Standard)

- Primary award. Publicly accessible, free-entry parks. Annual. Certificate valid 12 months.

- 8 criteria. Desk assessment (Criterion 8, scored out of 30, minimum 15). Site assessment (Criteria 1-7, scored out of 70, minimum 42). Overall minimum 66/100.

- Assessment types: Full (Announced) and Mystery Shop — alternating annually.

- Judge types: J-01 (Lead) or J-02 (Standard). 1 or 2 judges per assessment (allocation engine rules apply).

- Management plan required for Full Assessment years. Not required for Mystery Shop years.

- Band scores shown to applicants. Raw scores visible to admins and judges only. Exact band definitions PENDING KBT INPUT (OI-003).

Scoring criteria document (8 criteria, sub-criteria, guidance) PENDING from Paul (KBT). This is the single most critical outstanding document — blocks assessment form design and build. Required by 8 April 2026. See OI-001.

## 6.2 Community Award

- Separate award recognising community involvement in managing green space.

- 24 criteria (different scoring model — TBC). J-03 (Community Award Assessor) judge type required.

- Separate application form with community engagement data, volunteer hours, and community governance sections.

Complete 24-criteria scoring document PENDING from KBT Programme Team. Required by 8 April 2026. Community Award application and assessment form cannot be designed or built until received. See OI-002.

## 6.3 Green Heritage Accreditation

- Additional accreditation bolt-on for historic sites. Requires Green Flag Award first.

- Standard 8 criteria plus heritage overlay. J-04 (Green Heritage Assessor — heritage qualification required).

- Full (Announced) assessment only — no Mystery Shop track for Heritage.

- Minimum 2 judges per assessment. Conservation plan review included in desk assessment.

Heritage criteria overlay document PENDING from KBT / Historic England. Required by 15 April 2026. Contact: Paul (KBT). See OI-014.

## 6.4 Group Award

- For organisations managing 10+ parks. Group-level assessment.

- No annual management plan — replaced by organisation self-assessment.

- Peer review every 2 years (2 judges, J-01 Lead). Mystery shops per site annually.

- Deep dive session required before Sprint 2 — application form, self-assessment, peer review process, and pricing all TBC.

Group Award full deep-dive session MUST be booked before Sprint 2. Application form, self-assessment, peer review process, and pricing all TBC. See OI-015.

# 7. Technical Integration Specifications

## 7.1 What3Words

- Purpose: Precise park entrance location capture (every 3m² on earth has a unique 3-word address).

- Implementation: What3Words JavaScript SDK embedded in registration form location step.

- Data stored: W3W address (e.g. ///filled.count.soap) AND lat/lng coordinates. Both fields mandatory.

- Judge use: W3W deeplink (https://w3w.co/[address]) displayed as clickable link in judge portal for navigation to park entrance.

- Postcode: Used only to centre the map initially. W3W provides the precise location.

- NGO pricing: KBT charity registration number required from Anthony to access NGO pricing tier.

Action outstanding: Richard to begin What3Words JS SDK integration in dev environment. Working widget demo for KBT by 18 April 2026.

## 7.2 OS Open Greenspace

- Purpose: Suggest park name and size from a spatial query when applicant drops a location pin on the map.

- Data source: Ordnance Survey Open Greenspace dataset with polygon boundaries for parks across Great Britain.

- Implementation: PostGIS spatial query returns top 3 matching parks within 200m of dropped pin.

- Confirmation required: Applicant must select from suggestions or dismiss — no auto-population without confirmation.

- Geographic limitation: OS Open Greenspace covers Great Britain only. International and Northern Ireland parks use manual entry.

Action outstanding: Richard to confirm OS Open Greenspace licence for charitable/commercial web app use before use. Begin PostGIS import setup by 11 April 2026.

## 7.3 Stripe

- Purpose: Online card payment gateway for Green Flag Award application fees. Replaces existing PayPal workaround.

- Phase 1: Stripe payment link generated. Park completes payment via Stripe-hosted page. Admin confirms receipt.

- Phase 2: Full webhook automation — Stripe webhook updates payment status automatically on successful payment.

- Requirements: KBT Finance confirmation of Stripe as preferred gateway required (OI-010).

Full Stripe gateway automation is Phase 2. Phase 1 payment confirmation is manual admin mark-as-paid. Confirmation required from Anthony/Finance — see ASM-004.

## 7.4 Business Central

- Purpose: KBT's finance system. Portal sends invoice data to Business Central for accounting records.

- Integration: Invoice data pushed to Business Central on invoice generation.

- Format: TBC with KBT Finance. Data format and API details required by 15 April 2026 (OI-011).

## 7.5 SMS Provider

- Purpose: Backup notifications for judge allocation events where council email firewalls block delivery.

- Events covered: New allocation notification, day-3 reminder (if not accepted), day-7 reminder (if not accepted).

- Provider: TBC — to be confirmed with KBT. Recommendation: Twilio or AWS SNS.

## 7.6 ONS Geography API

- Purpose: Auto-populate local authority name, region, country, and parliamentary constituency from dropped pin lat/lng.

- Eliminates error-prone free-text entry of administrative geography fields.

- Fields editable by applicant if auto-populated value is incorrect. Override is audit-logged.

# 8. Data Architecture Overview

## 8.1 Core Entities

- Organisation — Managing organisation (e.g. council). Parent to multiple parks. New in this system.

- Park — Individual green space. Belongs to an organisation. Has a current status and award cycle history.

- Assessment Episode — Single judging event for a park in a given cycle year. Type: full_assessment or mystery_shop.

- Application — What a park submits for a Full Assessment episode. Linked to management plan document(s). Mystery shops have no application.

- Award Cycle — Annual cycle from application window open to result announcement. Supports two active cycles simultaneously.

- Judge Profile — Volunteer assessor with accreditation status, geographic region, COI declarations, and availability.

- Allocation — Assignment of a judge to an assessment episode. Has acceptance status and notification state.

- Score — Individual criterion or sub-criterion score submitted by a judge during assessment.

- Invoice — Generated on application submission. Linked to park, cycle, and payment reference.

- Audit Log — Immutable append-only record of every data-modifying action.

## 8.2 Dual Application Window

The data model must support two active award cycle windows simultaneously — a prior year mystery shop carryover and the current year full assessment window can be active at the same time. Each park can have at most one episode per type per cycle year.

Architecture question OI-018 outstanding: Can a park submit a full assessment in the same year they are receiving a mystery shop? Unique constraint design depends on this answer.

## 8.3 Mystery Shop Data Isolation

When a park is allocated a mystery shop, a suppression flag is set at the assessment episode level. This flag causes all park-facing notification events to be swallowed at the server — they are logged to a suppressed notification log visible to admins only. The park's portal shows only APPLICATION_UNDER_REVIEW at all times. This is enforced at API level, not UI level.

# 9. Status & State Machine Summary

The system manages 46 status values across all entities. Key status flows are described below. Full status definitions and transition rules are defined in the Requirements Specification Section 10.

## 9.1 Park Account Statuses

- PENDING_VERIFICATION — Registration submitted, email not yet verified

- PENDING_ADMIN_REVIEW — Email verified, awaiting KBT admin approval

- ACTIVE — Approved and operational

- SUSPENDED — Temporarily restricted by admin

- INACTIVE — Closed or withdrawn

## 9.2 Application Statuses

- DRAFT — In progress, not yet submitted

- SUBMITTED — Submitted and awaiting payment / admin review

- PAYMENT_OVERDUE — Payment deadline passed without confirmation

- ASSESSMENT_PENDING — Payment confirmed, awaiting judge allocation

- UNDER_ASSESSMENT — Judge(s) allocated and accepted

- APPLICATION_UNDER_REVIEW — Mystery shop suppression status (all parks in mystery shop year)

- RESULT_PENDING — Assessment complete, awaiting batch release

- AWARDED — Passed and certificate issued

- NOT_AWARDED — Failed assessment

- WITHDRAWN — Park withdrew application

## 9.3 Allocation Statuses

- ALLOCATED — Judge assigned, notification not yet sent

- NOTIFICATION_SENT — Judge notified by email and/or SMS

- ACCEPTED — Judge confirmed participation

- DECLINED — Judge declined — replacement required

- VISIT_SCHEDULED — Visit date agreed between judges and park (Full only)

- ASSESSMENT_COMPLETE — Scoring form submitted

# 10. Open Items & Assumptions

## 10.1 Critical Open Items — Block Build

The following items have not been provided by KBT and directly block design and build activities. Resolution is required before Sprint 1 can start on 14 April 2026.

| ID | Area | Open Item | Impact if Unresolved | KBT Owner | Status |
| --- | --- | --- | --- | --- | --- |
| OI-001 | Scoring | Complete scoring criteria — all 8 criteria, sub-criteria, scoring guidance, and band definitions for applicants. | Assessment form cannot be designed or built. Most critical missing document. | Paul (KBT) | PENDING |
| OI-002 | Scoring | Community Award scoring criteria — all 24 criteria. | Community Award application and assessment form cannot be built. | Programme Team | PENDING |
| OI-003 | Scoring | Band score definitions — what score range does each band represent? | Results display cannot be built. Parks cannot be shown their score. | Paul (KBT) | PENDING |
| OI-004 | Allocation | Full judge allocation rules — all conditions for 1 vs 2 vs 3 judges per country. | Allocation engine and judge count auto-suggestion cannot be finalised. | Paul (KBT) | PENDING |
| OI-005 | Allocation | Is the judge distance threshold fixed nationally or configurable per country and region? | Distance filter in allocation algorithm cannot be finalised. | Paul (KBT) | PENDING |
| OI-006 | Allocation | Is the second judge requirement based on park size, site complexity, admin flag, or a combination? | requires_second_judge flag cannot be set by a deterministic rule. | Paul (KBT) | PENDING |
| OI-007 | Allocation | Who holds the current conflict of interest register and in what format? | Existing COI declarations cannot be migrated. | Paul / Lorraine | PENDING |
| OI-008 | Governance | Named KBT Product Owner with authority to approve requirements and sign off sprint deliverables. | Project cannot progress past initiation. Sprint sign-offs have no authority. | Anthony | PENDING |

## 10.2 Important Open Items — Needed Before Sprint 2

| ID | Area | Open Item | Impact if Unresolved | KBT Owner | Status |
| --- | --- | --- | --- | --- | --- |
| OI-009 | Payments | Full fee schedule — park type and size band matrix, all countries, VAT treatment. | Application form cannot display fee. Invoice cannot be generated. | KBT Finance | PENDING |
| OI-010 | Payments | Is KBT Finance comfortable with Stripe as the payment gateway? | If not Stripe, alternative must be agreed before payments module is built. | KBT Finance / Anthony | PENDING |
| OI-011 | Payments | Business Central integration — data format and API details. | Invoice data cannot be sent to finance system. | KBT Finance | PENDING |
| OI-012 | Access | Super admin or test credentials for the current portal. | Technical team cannot complete architecture review. | Paul / Anthony | PENDING |
| OI-013 | Contract | Signed contract to be received by OJ Solutions. | Formal project mandate. | Anthony | IN PROGRESS |
| OI-014 | Heritage | Green Heritage Accreditation criteria — full overlay document. | Heritage assessment form cannot be built. | KBT / Historic England | PENDING |
| OI-015 | Group Award | Full deep-dive session for Group Award: application form, self-assessment, peer review, mystery shops, pricing. | Group Award cannot be built. | Paul / Anthony | PENDING |
| OI-016 | Expenses | Judge expenses deep dive — fields, approval flow, finance system feed. | Expense module cannot be built. | Lorraine / Finance | PENDING |
| OI-017 | Reporting | All required reports, fields, MHCLG obligations, automated delivery. | Reporting module cannot be specced. | Lorraine / Paul | PENDING |

## 10.3 Working Assumptions — Confirmation Required

OJ Solutions has made the following assumptions to allow design and build planning to proceed. KBT should confirm or correct each assumption. If an assumption is incorrect, a Change Request may be required.

| ID | Assumption | Action Required |
| --- | --- | --- |
| ASM-001 | Cloud hosting (AWS or equivalent). No on-premise or government-specific hosting requirements. | Anthony to confirm in writing. |
| ASM-002 | No integration with council IT systems (Active Directory, SSO). Parks and judges log in with individual credentials. | Anthony to confirm in writing. |
| ASM-003 | WCAG 2.1 AA standard (not AAA). AAA is significantly more restrictive and would affect colour, timing, and language complexity requirements. | Anthony to confirm in writing. |
| ASM-004 | Phase 1 payment confirmation is manual (admin marks as paid). Full gateway automation in Phase 2. Full automation in Phase 1 may be too complex for July go-live. | Anthony / Finance to confirm. |
| ASM-005 | All existing park and assessor data can be exported from the current system in a structured format for migration. | Paul / Anthony to confirm. If not possible: manual re-entry required — significant timeline risk. |

# 11. Risk Register

Key risks identified during requirements gathering. Full RAID tracker maintained separately by Rae (OJ Solutions).

| ID | Risk | Impact | Likelihood | Mitigation |
| --- | --- | --- | --- | --- |
| R-001 | Scoring criteria document not received from KBT by 8 April. | Critical — assessment form blocked | High | Escalate to Anthony immediately. Daily chase. Cannot proceed with assessment build without this. |
| R-002 | No named KBT Product Owner — sprint sign-offs have no authority. | Critical — project governance | High | Anthony to name PO before Sprint 1. Block sprint start until resolved. |
| R-003 | Current system data cannot be exported in structured format for migration. | High — manual re-entry required | Medium | Request portal access immediately (OI-012). Technical team assesses export capability. |
| R-004 | July go-live target is tight given volume of outstanding KBT inputs. | High — scope reduction required | Medium | MoSCoW prioritisation strictly enforced. Should Have items deferred if needed. |
| R-005 | OS Open Greenspace licence may not cover commercial/charitable web app use. | Medium — feature descoped | Medium | Richard to confirm licence before 11 April. Manual entry fallback ready. |
| R-006 | KBT Finance does not approve Stripe — alternative payment gateway required. | Medium — delay to payments module | Low | Confirm with KBT Finance by 8 April (OI-010). If not Stripe, agree alternative before build starts. |
| R-007 | Group Award deep-dive session not booked in time — blocks Sprint 2 Group Award build. | Medium — Group Award delayed | Medium | Rae to book session during week of 14 April. Group Award is Should Have for go-live. |

# 12. Go-Live Acceptance Criteria

The following criteria must ALL be met before the platform is released to production. KBT Product Owner signs off each section. OJ Solutions is responsible for demonstrating compliance.

## 12.1 Functional Acceptance

- All Must Have (M) functional requirements verified by automated and manual tests

- All core user journeys (registration, application, allocation, assessment, results, certificate download) tested end-to-end on real devices

- Mystery shop suppression verified — no park-facing notification leaks confirmed by penetration test scenario

- Batch result release tested with production-scale dataset (minimum 1,000 parks)

- Payment flow tested (Stripe test mode) with all payment scenarios: PO, no-PO, card payment, overdue

- All four award tracks testable in the platform (noting Community Award and Heritage require KBT criteria documents first)

## 12.2 Non-Functional Acceptance

- Google Lighthouse score >= 85 on all core pages

- Load test: 500 concurrent users for 30 minutes — no errors, P95 API response < 500ms

- Announcement day simulation: 2,000 concurrent users — no service degradation

- Independent penetration test report received — zero critical or high findings

- SSL Labs A rating confirmed

- WCAG 2.1 AA audit passed — zero critical accessibility violations

- SPF/DKIM/DMARC configured and verified against a council email address

## 12.3 Data & Security Acceptance

- All existing park and assessor data migrated and verified (or manual entry plan agreed)

- Audit log verified for all data-modifying actions in UAT

- GDPR data deletion flow tested (account closure, data subject request)

- MFA functioning for all admin accounts

- Session expiry verified per role

- Backup schedule configured. Restore test completed successfully

## 12.4 Operational Acceptance

- KBT admin trained on all administrative functions

- Judge training materials produced and approved by KBT

- Park manager user guide produced and approved by KBT

- All email templates reviewed and approved by KBT

- Maintenance window schedule agreed with KBT

- Support escalation process agreed and documented

- Status page configured and accessible

# 13. Glossary

Key terms as defined and agreed during requirements gathering. The shared language of this project.

| Term | Definition | Used In |
| --- | --- | --- |
| Green Flag Award | International quality award for parks and green spaces. Administered by KBT under MHCLG licence until 2030. 2,250+ UK parks awarded in 2025. | Entire platform |
| Full / Announced Assessment | Announced site visit. Judge reviews management plan then visits. Park knows visit is happening. | Flows, mobile app, allocation |
| Mystery Shop / Unannounced | Unannounced site visit. Judge visits as member of public. Park never knows until result published. No management plan review. | Flows, notifications, allocation |
| Assessment Episode | A single judging event for a park in a given cycle year. Type: full_assessment or mystery_shop. | Data model, status system |
| Application | What a park submits. Only exists for Full Assessment episodes. Mystery Shop has no application. | Application form, data model |
| Dual Application Window | State where two award cycle windows are active simultaneously — prior year mystery shop carryover alongside current year full assessment. | Data model, architecture |
| COI — Hard Block | Conflict of interest that absolutely prevents assignment. Cannot be overridden. Same employer, self-declared personal connection. | Allocation engine |
| COI — Soft Flag | Conflict of interest noted and shown to admin but does not auto-block. Admin acknowledges and decides. | Allocation engine |
| Band Score | Score shown to applicants. Banded version of raw sub-criterion scores. Prevents year-on-year comparison disputes. | Results display |
| Desk Assessment | Review of management plan before site visit. Scored out of 30. Minimum passing score: 15. | Scoring, judge app |
| Site Assessment | Physical on-site evaluation. Scored out of 70. Minimum: 42. Overall minimum: 66. | Scoring, judge app |
| What3Words | Maps every 3m² on earth to a unique 3-word address. Used for precise park entrance location and judge navigation. | Registration, judge portal |
| OS Open Greenspace | Ordnance Survey dataset with polygon boundaries for parks across GB. Used to suggest park size on registration. | Park registration |
| Business Central | KBT finance system. Portal sends invoice data to Business Central. | Invoicing |
| MoSCoW | Must Have / Should Have / Could Have / Won't Have. Prioritisation framework for all requirements. | Functional requirements |
| WCAG 2.1 AA | Web Content Accessibility Guidelines level AA. Legal accessibility standard. | Non-functional requirements |
| LANTRA | Accredits Green Flag Award judges. Judges must hold current LANTRA accreditation to be eligible for allocation. | Judge profile, allocation |
| MHCLG | Ministry of Housing, Communities and Local Government. Holds the Green Flag Award licence. Requires annual reporting. | Reporting, key dates |

# 14. Appendix — Screen Map Summary

Full screen specifications are defined in the Requirements Specification Section 12. The following summary lists the primary screens by portal. Each screen maps to one or more Requirement IDs.

## 14.1 Applicant Portal Screens

- SCR-REG-01 — Park Registration Form (eligibility, location, W3W, OS Greenspace suggestion)

- SCR-REG-02 — Email Verification Landing Page

- SCR-PRK-01 — Park Dashboard (status, progress, notifications, certificate download)

- SCR-PRK-02 — Application Overview (in-progress indicator, field completion %)

- SCR-PRK-03 — Application Form (multi-step with auto-save, management plan upload)

- SCR-PRK-04 — Payment Page (PO entry, Stripe, no-PO option)

- SCR-PRK-05 — Messaging (in-platform comms with allocated judges — Full only)

- SCR-PRK-06 — Results & Scoring (band score display, previous feedback, response form)

## 14.2 Administrator Portal Screens

- SCR-ADM-01 — Admin Dashboard (work queue, alerts, cycle status, renewal pipeline)

- SCR-ADM-02 — Registration Review Queue (structured review, approve/reject)

- SCR-ADM-05 — Cycle Management (active windows, mystery shop suppression log)

- SCR-ADM-06 — Judge Allocation (map view, COI flags, cluster allocation, batch hold/release)

- SCR-ADM-07 — Scoring Thresholds & Review (flags, admin acknowledgement)

- SCR-ADM-08 — Result Batch Release (date/time picker, count of CONFIRMED_HELD)

- SCR-ADM-09 — Invoicing & Payments (invoice list, payment status, overdue flags)

- SCR-ADM-12 — Judge Profile Management (status upgrade, accreditation)

- SCR-SA-04 — Super Admin: Email Templates, Audit Log, System Configuration

## 14.3 Judge Portal Screens

- SCR-JDG-01 — Judge Dashboard (allocations list, status, upcoming visits)

- SCR-JDG-04 — Expense Claim Form (per allocation, post-feedback submission)

- SCR-MOB-02 — Mobile Assessment Form (criteria scoring, photo capture, voice notes, offline)

## 14.4 Public Screens

- SCR-PUB-01 — Public Award Map (Green Flag pin display, updated within 60 seconds of result release)

# 15. Final Sign-Off

By signing below, all parties confirm that this Product Requirements Document accurately represents the agreed scope, design principles, functional requirements, and non-functional standards for the Green Flag Award System rebuild. Requirements are frozen upon sign-off. Any changes after this point require a formal Change Request submitted to Rae (Raemelu Imasiku) at OJ Solutions.

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Project Manager (OJ Solutions) | Rae (Raemelu Imasiku) | — | — |
| Managing Director (OJ Solutions) | Jonathan Falade | — | — |
| KBT Product Owner | [TBC — Anthony to confirm] | — | — |
| KBT Sponsor | Anthony [surname TBC] | — | — |

Green Flag Award System PRD v1.1  |  OJ Solutions / Alliance Knights IT Limited  |  Confidential