# SF-1: Greenfield Software Factory Playbook (Simple + Step-by-Step)

Goal: go from idea → working software with AI agents, while you mostly review and approve.

Version: 1.0  |  Date: February 12, 2026

# How to read this document

This playbook is written so someone non-technical can follow it like a recipe.

You will create a few files (documents) inside the project folder. Agents must always follow those files.

# What you need (tools)

1) Cursor IDE (or any IDE with an AI agent)

2) Two AI models available inside Cursor:

- Claude Opus (planning and reviews)

- Codex (implementation/building)

3) A Git repo (GitHub/GitLab) for your project

# The one rule that makes everything work

The agent is only allowed to build from your project specs. Your specs are the 'truth'.

Your specs live here:

/specs/00_brief.md

/specs/01_prd.md

/specs/02_domain_model.md

/specs/03_architecture.md

/specs/04_api_contract.md

/specs/05_ui_contract.md

/specs/06_slice_plan.md

/specs/07_risk_stop_rules.md

/specs/system_state.md

AGENTS.md

# Quick overview (3 lanes)

You will use three steady 'lanes' (separate chats/sessions) inside Cursor:

Lane P (Planner): Claude Opus

Lane B (Builder): Codex

Lane R (Reviewer): Claude Opus

You do NOT open random new chats. You keep these 3 lanes for the whole project.

# Step 0: Create the project skeleton (you do this once)

1) Create a new repo and open it in Cursor.

2) Create these folders and empty files:

/specs/
  00_brief.md
  01_prd.md
  02_domain_model.md
  03_architecture.md
  04_api_contract.md
  05_ui_contract.md
  06_slice_plan.md
  07_risk_stop_rules.md
  system_state.md
AGENTS.md

3) Copy the templates below into the files (copy/paste).

## AGENTS.md (copy/paste template)

# AGENT RULES (MUST FOLLOW)
You are working in a repo that uses specs as the source of truth.

TRUTH FILES (read first):
- /specs/*.md
- AGENTS.md

HARD RULES:
1) Do not invent endpoints, fields, screens, or business rules.
   If something is missing, update the relevant contract file first, then stop.
2) After completing a slice, update /specs/system_state.md with what now exists.
3) Before asking the user to review, run the project's verification commands (build/test/lint/typecheck).
4) Follow stop rules in /specs/07_risk_stop_rules.md.
5) Keep changes scoped to the requested slice. Avoid unrelated refactors.

## /specs/system_state.md (copy/paste starter)

# System State (what exists right now)

Date:

What is implemented:
- (nothing yet)

What is NOT implemented:
- (everything)

How to run the project:
- (fill after first setup)

Current known issues:
- (none)

# Step 1: Turn your idea into a Brief + PRD (Lane P: Opus)

You start with ONLY an idea. You will ask Opus to produce your first documents.

In Cursor, open Lane P (Planner). Set the model to Claude Opus.

COPY/PASTE PROMPT (Idea → Brief + PRD):

You are the Planner agent. I will paste an idea.

TASK:
1) Ask up to 5 questions ONLY if absolutely necessary.
2) Then create TWO documents:
   - /specs/00_brief.md (1 page max)
   - /specs/01_prd.md (detailed)

REQUIREMENTS FOR 00_brief.md:
- What we are building (one paragraph)
- Who it is for
- Top 5 features
- What success looks like
- What is out of scope

REQUIREMENTS FOR 01_prd.md:
- Goals and non-goals
- User types/personas
- User journeys (step-by-step)
- Feature list with acceptance criteria
- Edge cases and failure cases
- Non-functional requirements (security, performance, reliability)
- Out of scope
- Risks

IMPORTANT:
- Write in simple language.
- If a detail is unknown, mark it as [OPEN QUESTION].

HERE IS THE IDEA:
<<PASTE IDEA HERE>>

After Opus answers, you copy the output into: /specs/00_brief.md and /specs/01_prd.md.

# Step 2: Create architecture + contracts + stop rules (Lane P: Opus)

Now you make the system 'unambiguous' before building.

COPY/PASTE PROMPT (PRD → Architecture + Contracts + Risk/Stop Rules):

You are the Planner agent. Use the PRD to produce these files:

OUTPUT FILES:
1) /specs/02_domain_model.md
2) /specs/03_architecture.md
3) /specs/04_api_contract.md
4) /specs/05_ui_contract.md
5) /specs/07_risk_stop_rules.md

RULES:
- Keep language simple.
- If you are unsure, write [OPEN QUESTION].
- Do NOT propose fancy tech. Choose the simplest reliable approach.

CONTENT REQUIREMENTS:
02_domain_model.md:
- Entities (tables/objects) with fields
- Relationships
- Permissions (who can do what)

03_architecture.md:
- Modules (backend, frontend, database, external services)
- Data flow (what calls what)
- Error handling approach

04_api_contract.md:
- Endpoints (or events) with request/response examples
- Error codes and error shapes
- Auth requirements

05_ui_contract.md:
- Screen list
- For each screen: purpose, required components, loading/empty/error states
- Which API calls it uses

07_risk_stop_rules.md:
- Universal stop rules (file count, failing tests, schema changes)
- Domain-specific stop rules based on this PRD (payments/auth/data/privacy)

INPUTS:
- /specs/00_brief.md
- /specs/01_prd.md

# Step 3: Create the slice plan (Lane P: Opus)

Slices are small pieces of work you can build and verify. The slice plan is your build roadmap.

COPY/PASTE PROMPT (Contracts → Slice Plan):

You are the Planner agent.

TASK:
Create /specs/06_slice_plan.md.

REQUIREMENTS:
- Split the work into 6 to 20 vertical slices.
- Each slice must be demo-able.
- Each slice must include:
  * Goal (1 sentence)
  * Exact scope (in-scope/out-of-scope)
  * Dependencies (if any)
  * Files likely to change (rough guess)
  * Verification commands to run (build/test/lint/typecheck)
  * 'Done' checklist (what must be true)
  * Stop triggers (from /specs/07_risk_stop_rules.md)

INPUTS:
- /specs/02_domain_model.md
- /specs/03_architecture.md
- /specs/04_api_contract.md
- /specs/05_ui_contract.md
- /specs/07_risk_stop_rules.md

# Step 4: Build loop (repeat for every slice) (Lane B: Codex)

This is the main loop. You will do this many times.

Before you start: make sure the repo can run (basic setup). If not, create a Slice 0: Setup.

## 4A) Implement slice N (Codex)

Open Lane B (Builder). Set the model to Codex.

Find Slice N in /specs/06_slice_plan.md, then copy it into the prompt below.

COPY/PASTE PROMPT (Implement a slice):

You are the Builder agent (Codex).

IMPLEMENT THIS SLICE:
<<PASTE SLICE N FROM /specs/06_slice_plan.md HERE>>

RULES YOU MUST FOLLOW:
- Read first: AGENTS.md and /specs/*.md
- Obey: /specs/04_api_contract.md and /specs/05_ui_contract.md
- Obey: /specs/07_risk_stop_rules.md

WORK STYLE:
1) List the files you will touch.
2) Implement the slice with minimal changes.
3) Run verification commands (build/test/lint/typecheck).
4) If something fails, fix and re-run until green.
5) Update /specs/system_state.md with what now exists.

STOP CONDITIONS (MANDATORY):
- If you need to change API/UI contracts, update the contract file first and STOP.
- If you need DB schema changes, STOP and explain the migration.
- If tests/build fail twice, STOP and paste logs + your best fix options.

## 4B) Diff review (Opus) (Lane R: Reviewer)

After Codex says everything is green, you run a review focused on ONLY what changed.

Open Lane R. Set model to Claude Opus.

COPY/PASTE PROMPT (Diff-based red team):

You are the Reviewer (Red Team).

TASK:
Review ONLY the changes introduced by the slice that was just implemented.

INPUTS:
- The slice description (paste below)
- The list of changed files (paste below)
- The diff or summary of changes (paste below)

WHAT TO CHECK:
- Contract violations (API/UI mismatch)
- Permission and auth leaks
- Data integrity issues (duplicates, missing constraints)
- Missing error handling (loading/empty/error states)
- Risk rule violations from /specs/07_risk_stop_rules.md
- Dangerous coupling that will hurt later

DO NOT:
- Suggest style refactors
- Review unrelated modules

OUTPUT FORMAT:
1) PASS/FAIL
2) If FAIL: list exact fixes as a NEW tiny slice (Slice N+Fix)
3) If PASS: short confidence notes

SLICE DESCRIPTION:
<<PASTE SLICE N>>

CHANGED FILES:
<<PASTE LIST>>

DIFF/SUMMARY:
<<PASTE DIFF OR SUMMARY>>

## 4C) Merge rule (you)

If the reviewer says PASS, you merge the work.

If FAIL, you create a new small fix slice and run the loop again.

# Step 5: Milestone audit (every 3-5 slices)

This is a bigger review to catch slow problems (architecture drift).

COPY/PASTE PROMPT (Milestone audit):

You are the Reviewer (Milestone Audit).

TASK:
Review the current codebase health after slices: <<PASTE RANGE, e.g., 1-4>>.

FOCUS ON:
- Architecture drift (boundaries breaking)
- Repeated patterns that need a small refactor slice
- Performance risks
- Security risks
- Testing gaps

OUTPUT:
- 3 to 7 high-impact findings max
- For each finding: suggested fix slice with a tight scope

# Step 6: Release / handoff (only when shipping)

You do this once per release, not after every slice.

COPY/PASTE PROMPT (Release pack):

You are the Release Pack generator.

INPUTS:
- /specs/system_state.md
- /specs/03_architecture.md
- /specs/04_api_contract.md
- /specs/05_ui_contract.md

TASK:
Generate these files:
- /specs/release_deployment_checklist.md
- /specs/release_env_vars.md
- /specs/release_runbook.md
- /specs/release_known_limitations.md
- /specs/release_notes.md

Keep it practical and step-by-step.

# Daily operating checklist (simple)

Pick the next slice in /specs/06_slice_plan.md

Run Builder prompt (Codex) for that slice

Confirm checks are green (build/test/lint/typecheck)

Run Diff Review prompt (Opus)

Merge or create a small fix slice

Every 3-5 slices: run Milestone Audit

Before shipping: run Release Pack